DRAFT Conclusions

FOURTH MEETING

South Asia Regional Aviation Safety Team

(SARAST)

Bangkok 13, 14 January 2005

1.  SE-1 CFIT / AP 1.01 - Terrain Avoidance Warning System (TAWS)

1.1	JAA advised that SB F-27/34-64 dated 07 January 2002 was applicable to F 27 and Fairchild 227 and could be used in place of an STC for installation of TAWS equipment.

1.2	JAA was requested to kindly provide cost estimate for installation of TAWS on F-27 aircraft.

1.3	States were requested to advise COSCAP-SA of the implementation plan for installation of TAWS equipment on their applicable aircraft.

1.4 	States that are yet to fully comply with the ICAO SARPs on TAWS were requested to file a difference with ICAO.

2. SE - 2 CFIT/ AP 1.06 - Standard Operating Procedures (SOP)

2.1	Most States confirmed that the requirements of SOPs have been included in their legislation and that the operators have developed the required SOPs for their fleet.

2.2	The Members agreed to treat the action required on SE -2 / AP1.06 as COMPLETED except that the two States (Bangladesh and Sri Lanka)  to kindly advise COSCAP-SA by 30th April 2005 of completion of pending action which includes framing of legislation and implementation by their operators.

3. SE-3  CFIT /  AP 1.03  - PRECISION-LIKE APPROACH IMPLEMENTATION

(“21st Century Instrument Approaches”) (Vertical Angles – PAI 1-7, 11)

3.1	States were requested to encourage their operators to develop ‘constant descent final approach’ procedures for their fleet and utilize the guidance provided in the COSCAP-SA Advisory Circulars.

4. SE-10 CFIT / AP 1.08 - AIRLINE PROACTIVE SAFETY PROGRAMS (FOQA & ASAP)

4.1	States’ that have yet to implement the ICAO SARPs on FDA Programme were requested to initiate action at the earliest as the compliance date of 1st January 2005 has already passed.

4.2	States that are unable to comply with the requirements of the ICAO SARPs are requested to file a difference.

4.3	States were requested to ensure that the operator flight data analysis programme is non-punitive and contain adequate safeguards to protect the source(s) of data.

4.4	COSCAP-SA to finalize the FDA Guidance Manual on receipt of the revised ICAO Document 9422 on Accident Prevention.

##### 5.  SE-11 CFIT/ AP 1.05 - IMPLEMENTATION PLAN FOR TRAINING – CRM

5.1	All States have confirmed that adequate action on implementation CRM Training by their operators has been taken. The Members decided to treat the action required on SE-11/ AP 1.05 as COMPLETED.

6.  SE-12 / AP 1.04 CFIT – Training CFIT Prevention

6.1	States were requested to review the COSCAP-SA Advisory Circular 013 on ‘ALAR and CFIT Prevention Training’ and mandate the required prevention training for their operators.

7. SE-14 / AP 2.05 ALAR - Policies for ALAR (Safety Culture)

7.1	The Members reiterated the need for States and Operators to review the GAIN CD (Issue 2 Oct.2004), which includes the ‘Operator’s Flight Safety Handbook’ and the ‘Cabin Safety Compendium’ and to better qualify the actions that should be taken for the development of an effective accident prevention and flight safety programme.

8. SE-15 / AP 2.05  ALAR – Policies for ALAR (Safety Culture)

8.1	COSCAP-SA to issue an advisory Bulletin that should highlight the information provided by Airbus and Boeing (yet to be received) on access to their websites that contain the revision status of essential safety information related to aircraft flight manuals, flight crew operating manual and flight crew training manual. Current operators of Boeing aircraft  can access the that kind of information on the following website www.myboeingfleet.com

8.2	Most Operators have taken action to ensure that their respective regulatory bodies have access to manufacturer information. The Members decided to treat the action required on SE 15 / AP 2.05 as COMPLETED. Sri Lanka is however requested to advise COSCAP-SA by 30 April 2005 that it has also established the requisite procedure to ensure access to manufacturer information.

9. SE -16 / AP 2.05  ALAR – Policies for ALAR (Safety Culture)

9.1	The Meeting concluded that action taken under SE-15 /AP 2.05 should satisfy the requirements of the ‘outputs’ under SE-16 / AP 2.05 once the Advisory Bulletin is issued by COSCAP-SA.  Action required under SE16 / AP 2.05 may then be treated as COMPLETE.

10. SE-23 / AP 2.01 - Approach and Landing Accident Reduction (Flight Crew Training)

10.1	States were requested to review the Advisory Bulletin 013 on ‘ALAR and CFIT Prevention Training’ issued by COSCAP-SA on 15 December 2005 and mandate the required prevention training for their operators. The action is also addressed under SE-12 / AP 2.01.

11. SE-26 / AP 3.03  - Loss of Control  (SOPs)

11.1	CAST /FAA agreed to follow-up on the SE-26 /AP3.03 and provide the requisite information to COSCAP-SA when available.

12. SE-27 / AP 3.01 -  Loss of Control (Risk Assessment and Management)

13.1	As the aspect of Risk Assessment was still being developed by FAA/JAA the Meeting decided to postpone further deliberations on the Safety Enhancement / Action Plan pending additional inputs.

12.2	CAST/ FAA indicated that "Work was in progress" on SE-27 and may be completed by May 31, 2005. FAA is requested to kindly provide COSCAP-SA with the requisite information as soon the same was available.

13. SE-28 / AP 3.05  -  Loss of Control ( Policies and Procedures)

13.1	States / Operators were requested to review the AC 008 (Development of a Safety Department) and AC 010 (Establishing a Flight Safety Document System) and ensure that the operator(s) system was adequate and efficient.

13.2	States to ensure that operators who do not have the ‘flight safety documents system’ in place initiate immediate action as the requirement is also mandated under the ICAO SARPs.

13.3	States were requested to advise COSCAP-SA on the status of implementation by 30 April 2005.

14. SE- 29 / AP 3.05  - Loss of Control

14.1	The Members agreed that both SE -28 and SE - 29 are common in its development and that the AC 009 (FDA Analysis Programme) adequately addresses the requirements of the safety interventions.

14.2	States were requested to ensure that the operators utilize the information from the FDA to verify and optimize the training programmes and SOPs.

15. SE-30 / AP 3.02  -  Loss of Control (Human Factors)

15.1	The SE -30 / AP 3.02 were not discussed. More input is awaited from CAST and JSSI on the ‘human factors’ issues related to Loss of Control. CAST expects to have available the related information from the ATA HF Task Group by February / March 2005.

16. SE-31 /AP 3.01  -  Loss of Control (Advance Maneuver Training)

16.1	States and Operators were requested to review the contents of the Upset Recovery CD Revision1 (issue August 2004) and ensure that the operator training programme adequately addresses the ‘upset recovery’ training requirements.

CAST / JSSI ATM ISSUES

17. SE 9 / AP 1.07	 - CFIT – “Minimum Safe Altitude Warning”

17.1   COSCAP-SA encourages States that have radars at the CFIT High Risk / Special Airports to equip them with the MSAW capability.

17.2   States that have MSAW equipped radars to ensure that Air Traffic Controllers are provided with adequate MSAW training.

17.3   FAA to kindly provide information to COSCAP-SA on installation standards for MSAW equipment.

17.4   FAA is kindly requested to provide additional information to COSCAP-SA for development of training programme for MSAW.

18. SE-13 / AP     - ATC Training – CFIT Prevention

18.1	COSCAP-SA in collaboration with the ICAO Regional Office to review the CD containing the FAA ATC Manual and provide necessary guidance to States on ‘Issuance of Safety Alerts” by the air traffic controllers.

19. SE-46, 47 Runway Incursions – Air Traffic Control Training

18.1	SE-46:   FAA is kindly requested to look into the possibility of providing course curriculum to COSCAP-SA that is designed to improve the level of knowledge, skill and higher proficiency that supports and enhances system efficiency, increasing safety by fostering a higher level of situational awareness.

18.2	SE-47:   FAA is kindly requested to provide the course outline for the Air Traffic Teamwork Enhancement (ATTE) course and any other additional material that may be available.

19.  SE-49, 50, 51, 52 Runway Incursion Standard Operating Procedures – Runway Incursion Prevention.

19.1	SE-49:   COSCAP-SA to review FAA Advisory Circular 150/5210-20 and develop guidance material / advisory circular for use by all operators in generating SOPs.

19.2	SE-50:   COSCAP-SA to review FAA Advisory Circular 91-73A and develop guidance material / advisory circular for use by General Aviation operators in the establishment and dissemination of recommended practices in ground operations that would help to reduce the risk of runway incursion.

19.3	SE-51:   COSCAP-SA to review FAA Advisory Circular 150/5210-20 and develop guidance material / advisory circular for development and use of “recommended practices”,  for ground operations, for use by mechanics and others who tow or otherwise move aircraft within the airport movement area.

19.4	SE-52:   COSCAP-SA to review the guidance material provided by FAA and develop recommended best practices for vehicle operations in the aircraft movement area and use of these best practices in driver training to help prevent runway incursions/surface incidents.

19.5	States’ are requested to kindly ensure that air traffic controllers adhere to the requirements of the Annex 11 (3.7.3) Standards on “Read-back of clearances and safety related information”.

20.  SE-55, 59 Runway Incursion – SOPs for Controllers Situational Awareness

20.1	FAA is kindly requested to provide guidance material to COSCAP-SA that will assist in the development of generic guidance material /draft advisory circular on standard operating procedures for States that focus on  situational awareness in the control tower.

21.   SE-60 Runway Incursions – Pilot Training

21.1	COSCAP-SA to review FAA Advisory Circular 120-74 and AC 150/5340-H and develop guidance material / advisory material on the inclusion of Runway Incursion training into flight crew qualification, approved training, and other pilot training programmes.

MISCELLANEOUS

22.   Regional Safety Issues

22.1	The Team Member from India requested COSCAP-SA to assist Member States in the following areas of helicopter operations:

(a)	Helicopter training and Refresher training;

(b)	Off-shore helicopter flying;

(c)	Helicopter sling operations;

(d)	Helicopter Pilot Proficiency Checks;

(e)	Helicopter Special VFR Operations; and

(f)	Helicopter safety oversight.

22.2	Boeing agreed to assist with the matter and provide some guidance material from the Regulatory and Operator’s perspective.

22.3	The Project Coordinator agreed to research the matter and seek assistance from FAA and JAA on the subject.

23.  Fifth SARAST Meeting

The Project Coordinator informed that the tentative date for the next SARAST/RAST Meetings in September 2005 would not be convenient for some of the International participants because of the CAST and JSSI Meetings already scheduled during the same time frame (September 2005). The PC is to discuss with CTAs of COSCAP-SEA and COSCAP-NA to determine a convenient date acceptable to all participants (end August/mid October 2005). The Participants also suggested that the next SARAST Meeting be conducted in one of the Member States to ensure greater participation.

xxxxxxxxxxxxxxx